Termination Analysis Report

Payroll and HR Management System

By ninEngineers (Team 2)
Version 1.0

Table of Contents
1. Purpose…...…………………………………………………..………………..5
2. General Information…………………………………………………………..5
3. Artifacts Checklist……………………………………………………………..6
4. Deviation.………………………………………………………………………7
5. Lesson Learnt.…………………………………………………………………7
6. Future Scope…..……….………………………………………….……..……8
7. Work Products and Member involvement.…………………………………….8
8. Conclusion………………….………………………………………………….9

1. Purpose
The purpose of this project is to summarize the development process, set of deliverables and
analyze the learning done during the course of the project, development of the Personal
Software Processes and Team Software Processes. One of the goals of this document is to set
guidelines for the future project teams pursuing any software development, and make them
aware of the obstacles that hindered our project. It helps in evaluating the success of the
project, in terms of what was planned and what part of it came out as the final product.

2. General information
Project Name : Payroll and HR Management System
Commence Date 15th August, 2014
Termination Date 16th November, 2015
Team 2 (ninEngineers)
Institute : IIIT Vadodara
Course : Software Engineering
Course Instructor: Dr. Asim Banerjee
Mentor: Anish Dave
Team Leader: Murtuza Bohra

3. Artifacts Checklist

Artifacts	Response
Have project documentation and other items been prepared, collected, audited / and archived	Yes
Feasibility Report	Yes
Project Proposal	Yes
Project Plan	Yes
SRS	Yes
SDLC Document	Yes
Gantt Chart	Yes
Test Cases	Yes
Draft User Manual	Yes
System Test Plan	Yes
Traceability Matrix	Yes
Source Code	Yes
Test Report Format	Yes
User Manual	Yes
Installation Manual	Yes
Minutes of Meting	Yes
Time Sheets(Individual Members)	Yes
Skill Matrix	Yes
Termination Analysis	Yes
Presentation	Yes

4. Deviations
The implementation of the Project threw up various challenges and we had to find our way
past them and constantly adapt to changes and to strive to get back on track. During the entire
phase of the project the team had incorporated several action plans and some short term goals
were made at every meeting. The team members were novice as how to develop a system
according to the Software Engineering Principles and there was a time constraint and an
associated learning curve for the Technologies/Frameworks/ORM/Testing Strategies.
Following Check list shows what were the functionalities we had planned to implement and
Test while deciding the project scope and what all could be implemented.

Login
Create new employee
Delete new employee
Leave form
Loan form
Leave Granting
Loan Granting
Change/Update Salary Components
View Payslips
Generate Employee Payslip
Generate Bank Payslip
View leave records
View loan records
Logout

5. Lessons Learnt
 During the project timeline the team was able to understand the importance of human
resources and how different it is from managing other hardware and software
resources.

 The team also learnt how to plan accordingly to the project scope as we learnt that the
two features we planned to implement could not be completed due to time constrain.

 The team got a good experience of dealing with development changes in real world as
all of us were unaware of how are real clients dealt with.

 Each error should be given enough care and should not be left for the future as it may
affect other phases and modules considerably. Errors should be checked as soon as
found. System and related documents should be reviewed and checked as soon as
possible to avoid adverse conditions.

 Our team almost came to a point where we were going to lose all our data and work
products in the last phase but as we had few back up and configuration management
plans we could avoid the disaster. Always keep repositories where all work products
can be saved. Identify all risks very carefully and plan accordingly.

 High quality documentations helps team in phases of coding, designing and
integration. So unlike the common perception of documentation being a waste of time
in disguise, the group found documentation to be of substantial significance. We had
to keep referring the documents in almost every phase of the system development.
Our SRS has been the most useful in all documents which helped us tracking user
requirements.

6. Work Products and Member Involvement

7. Conclusion
On the whole, it can be said that more than planning, designing and implementing, it is about
working harmoniously in sync with other team members. If each member does his part properly,
there is no space left for mistakes and even if there are, they can be corrected in a calm manner
and not by heated arguments. With good understanding, few conflicts and difference in opinions,
lot of learning, the group was able to develop a reasonably high-quality product in a timely and
cost-effective manner whatever we could deliver. As a team we are very much thankful to each
other for supporting as well this course and our course instructor to impart the knowledge and
importance of Software Engineering Principles and to give us this precious experience of
working together on a project which could always be cherished in our lives. This was a really
nice experience for our life.